**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

**Quarterly Report**

**January – March 2017**

**Participating Agencies:** CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, NJ, PA, MO, NV, UT, WA, WV, and WI

**Total Funds Committed:** $1,455,000

**Total Funds Transferred to FHWA:** $1,213,078

**Total Funds Obligated:** $ 712,491

**Transferred Unobligated Funds:** $ 500,586

**Activities Accomplished During Reporting Period (January 1 – March 31, 2017):**

* New Jersey joined the pooled-fund study.
* TPF-5(255) State representatives met virtually on February 17, 2017. They received updates on ongoing projects and discussed topics for future projects.
* “Life-Cycle Benefit Cost Analysis Tool” Project:
  + The contractor is developing the 1st draft of the Guide.
* “Safety Performance for Intersection Control Evaluation” Project:
  + The contractor is developing the 1st draft of the SPICE tool spreadsheet.
* “Network Screening Best Practices”
  + FHWA staff met on February 13, 2017 with the NCHRP staff person and contractor principal investigator on NCHRP Project 17-50, through which the project will be conducted. The NCHRP staff person indicated that he would process the contract modification they need to enable their contractor to conduct our work.

**Activities Planned for Next Quarter (April 1 – June 30, 2017)**:

* Hold working sessions with TPF-5(255) State representatives to flesh out requirements for next funded project(s).
* Hold virtual quarterly business meeting of State representatives.
* “Life-Cycle Benefit-Cost Analysis Tool” Project:
  + The contractor will submit the 1st draft of Guide for review by FHWA staff and State representatives.
* “Safety Performance for Intersection Control Evaluation” Project:
  + The contractor will continue work on the 1st draft of SPICE tool.
* “Network Screening Best Practices” Project:
  + NCHRP will modify NCHRP 17-50 Project so that the contractor may begin work on this project.