**Quarterly Progress Report for January 2018 to March 2018:**

**Transportation Performance Management Pooled Fund Project**

**Accomplishments:**

* TPM Web Portal: See attached Spy Pond Partners Quarterly Report.
* Held conference call with the pooled fund members on March 15, 2018
* Developed and disseminated results and summary of the AASHTO 2017 SCOP/SCOPM/TAM Conference
* Prepared and awarded individual state task orders for the new Task 4 that focuses on the providing access to web-based tool to calculate the PM3 measures. The contract was awarded to the University of Maryland, CATT Laboratory. 23 State DOTs signed up to participate in the Task 4 in some fashion.
* Continued to prepare and award TPM Knowledge Development contract
	+ $250,000 to be competitively awarded
	+ This will focus on in-person training, workshops and peer exchanges.

**Anticipated Work:**

* Work on identifying new members.
* Complete an RFP for the TPM Knowledge Development work focused on PM3 measures.

**Problems and Issues:**

* None.