**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

<https://www.pooledfund.org/Details/Study/484>

**Quarterly Report**

**April – June 2019**

**Participating Agencies:** CA, CT, ID, IL, KS, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

**Total Funds Committed:** $1,525,000

**Total Funds Transferred to FHWA:** $1,407,093

**Total Funds Obligated:** $ 888,466

**Transferred Unobligated Funds:** $ 518,627

**Activities Accomplished During Reporting Period (April 1 – June 30, 2019):**

* During this reporting period, a meeting was held with the TPF-5(255) State Representatives on May 29, 2019.
* Completed projects:
  + - No project completed during this quarter.
* Updates on ongoing projects:
  + “Safety Analysis Needs Assessment for PBPD and TSMO” project:
    - A revised 3nd draft was shared with the states during the meeting, with comments due June 12. Comments were compiled and shared with the contractor on June 14. Revisions are currently being made, and final document is anticipated by Sept 2019.

**Activities Planned for Next Quarter (July 1 – September 30, 2019)**:

* Hold virtual quarterly business meeting of State representatives to vote on potential future projects (anticipated between Sept 3and Sept 16)
* “Safety Analysis Needs Assessment for PBPD and TSMO” final report and presentation materials