**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

**Quarterly Report**

**July-Sept 2013**

**Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, NV, LA, WV, WI, WA, OR, and OH.**

**Total Funding Committed: 1.085M**

**Total Funding spent as of 9/30/13: 282K**

**Activities accomplished during Reporting Period:**

* Final Drafts of the SPF Guides submitted
* Posted Guides to TPF site
* Initiated Contract to develop SPF Clearinghouse Concept of Operations
* Held monthly call with participating states in Sept

**Activities planned for next quarter**:

* Hold quarterly call with participating states
* Update work plan with projects needed in FY13-14
* Secure funding transfers for next tasks in work plan
* Decide details on Annual Meeting