Click here to enter Program or Project Title

Progress Report – Click here to enter a date.

Title: Assessment and Repair of Prestressed Bridge Girders Subjected to Over-height Truck Impacts Pooled Fund Project

Project Number: TR202011

Principal Investigator (PI): Mohamed ElGawady PhD (PI)

Co-PI(s): William Schonberg PhD, PE (Co-PI)

| Award date: | 1/1/2021 |  |  |
| --- | --- | --- | --- |
| Scheduled completion date: | 12/31/2023 | % of project completed to date: | 25% |
| Total budget: | $755,000 | % of budget expended to date: | 17% |
| Draft report due: | 3/31/2021 | Final report due: | 12/1/2023 |  |

Provide a short description of the work currently underway.

Use additional notes section if you need to provide more information.

Task 2. Experimental testing of bridge girders subjected to lateral impacts: The review of the design of the test setup is completed. Acquiring and manufacturing of the test setup has been completed. Delivery of the different pieces started.

Provide a short description of the noteworthy activities/accomplishments during this reporting period.

Use additional notes section if you need to provide more information.

The following are different images presenting the design and physical setup

Figure 1: 3D Model of the track system in Sap2000

Figure 2: Track system maximum axial forces

Figure 3: Track system maximin bending moments

Figure 4: Track system maximin frame shear forces

Figure 5: HSS sections to carry out the rail

Figure 6: Geometric design of the lateral support (side view)

Figure 7: Shear force diagram of the beams due to ultimate load combination

Figure 8: Maximum shear force acting on the connection

Figure 9: Bending moment diagram of the beams due to ultimate load combination

Figure 10: Straining actions acting on the splice

Figure 11: Straining actions on the connection

Figure 11: Steel plates preparation

| Figure 11: Preparing the HSS beams |  |
| --- | --- |

| Figure 12: Vertical elements |  |
| --- | --- |

| Figure 13: Vertical elements |  |
| --- | --- |

Identify issues or problems that need to be addressed.

Three graduate students arrived late for this project due to COVID-19 and visa issues (US embassies halt the visa section for the major part of the year). A fourth student will join us o January 2022.

Use additional notes section if you need to provide more information.

Provides dates for when the next progress report or presentation