**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

<https://www.pooledfund.org/Details/Study/484>

**Quarterly Report**

**October – December 2021**

**Participating Agencies:** CA, CT, ID, IL, KS, KY, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

**Total Funds Committed:** $1,555,000

**Total Funds Transferred to FHWA:** $1,508,558

**Total Funds Obligated:** $ 950,261

**Transferred Unobligated Funds:** $ 558,297

**Activities Accomplished During Reporting Period (October 1 – December 31, 2021):**

* A statement of work for the three project proposals was developed reviewed by three state representatives of the HSM Pooled Fund (Hershock, Scopoline, and Troyer).
* Updates on ongoing projects:
  + HSM Case Studies
    - The contractor (VHB) has been developing case studies. The following case studies were completed and posted to FHWA’s website during this reporting period: Alabama, Massachusetts, Minnesota, and Texas. Additional case studies featuring the District of Columbia, Arizona, Florida, and Vermont are under development.

**Activities Planned for Next Quarter (January 1 – March 31, 2022)**:

* Work will continue on developing HSM Case Studies highlighting projects in District of Columbia, Arizona, Florida, Vermont, and others to be determined.
* A statement of work for the three proposed projects will be completed and submitted to FHWA’s Office of Acquisitions for review and creation of the Request for Proposals package.
* FHWA will begin work to initiate a new HSM2 Implementation Pooled Fund Study