**Transportation Pooled Fund Program**

**Project Title:**

**JWC Work Plan Activities**

**Project Manager and Phone Number:**

Sylvia Grijalva – 602 510-7986

**Project No:**

TPF-5(125)

Project is:

X PLANNING R&D

**Reporting Period:**

Aug 2012

**Multi Year Project**

yes

**Description of Work Performed and Progress:**

US / Mexico Joint Working Committee on Transportation Planning work plan includes the following:

Border Infrastructure Needs Assessment II with GIS – NM DOT lead ( Completed)

BINS II-GIS Web Site update ( ongoing)

Nogales Traffic Study – Arizona DOT lead (Completed)

Pharr Border Wait time study TX DOT lead (completed).

Zaragosa Border Wait Time Study (On going)

California/Baja California Regional Border Master Plan update – (On going)

Please refer t[o www.borderplanning.fhwa.dot.gov/mexico.asp](http://www.borderplanning.fhwa.dot.gov/mexico.asp)

**STATUS AND COMPLETION DATE**

Percentage of work completed to date for total project

Project is: \_85%

x on schedule behind schedule, explain: Expected Completion Date: Oct 2013 \_

**Project Manager**