**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_\_\_\_\_October 30, 2013\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_Washington State DOT\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***SPR-3(098)* | **Transportation Pooled Fund Program - Report Period:**Quarter 1 (January 1 – March 31)Quarter 2 (April 1 – June 30)Quarter 3 (July 1 – September 30)Quarter 4 (October 1 – December 31) |
| **Project Title:****Pavement Reconstruction Scheduling Software** |
| **Name of Project Manager(s):****Kim Willoughby** | **Phone Number:****360.705.7978** | **E-Mail**willouk@wsdot.wa.gov |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):****GCA2103-03****DP01232, Y9381** | **Project Start Date:**2000 |
| **Original Project End Date:** | **Current Project End Date:****12/31/2015** | **Number of Extensions:** |

Project schedule status:

 □On schedule □ On revised schedule □ Ahead of schedule X Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $2,021,393.97 | $1,537,430.76 | 76% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| 0 |  |  |

|  |
| --- |
| **Project Description**:To develop a software simulation tool which can be used to consider pavement design options along with construction scheduling, resource constraints, traffic management, and user-delays.  |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**We have received a new version of the 3.0 software. We are still awaiting the new manual. We are in continued discussions about the next steps and what work still needs to be done.A new contract is in place with Pavia Systems to deliver the online training for version 3.0 of the software once the manual is delivered.Discussions have occurred between Caltrans and Pavia regarding the online training. Caltrans wants to put the online training on their website. We will need a support contract with Pavia to make this happen. |
| **Anticipated work next quarter**:Build the online training for version 3.0. Work with Caltrans to determine next steps for this pooled fund. |

|  |
| --- |
| **Significant Results:**CA4PRS version 2.5 of the software is available as well as online training. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).** |

|  |
| --- |
| **Potential Implementation:** The CA4PRS software is being used in multiple states. |