**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Iowa Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |  |  |
| --- | --- | --- | --- |
| **Transportation Pooled Fund Program Project #**  *TPF-5(232)* | | **Transportation Pooled Fund Program - Report Period:**  Quarter 1 (January 1 – March 31, 2014)  XQuarter 2 (April 1 – June 30, 2014)  Quarter 3 (July 1 – September 30, 2014)  Quarter 4 (October 4 – December 31, 2014) | |
| **Project Title: Investigation of the Impact of Implements of Husbandry on Bridges** | | | |
| **Project Manager: Ahmad Abu-Hawash Phone: (515) 239-1393 E-mail: ahmad-hawash@dot.iowa.gov** | | | |
| **Project Investigator: Terry Wipf Phone: (515) 2949-6979 E-mail: tjwipf@iastate.edu** | | | |
| **Lead Agency Project ID:**  **RT0360** | **Other Project ID (i.e., contract #):**  **Addm 399** | | **Project Start Date:**  05/15/2011 |
| **Original Project End Date:**  **05/31/2016** | **Current Project End Date:**  **5/31/2016** | | **Number of Extensions:** |
|  |  | |  |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Budget** | **Total Cost to Date for Project** | **Total Percentage of Work**  **Completed** |
| $285,000 | $116,378.72 | 53% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Expenses**  **This Quarter** | **Total Amount of Funds**  **Expended This Quarter** | **Percentage of Work Completed**  **This Quarter** |
| $888.31 |  | 3% |

**Project Description:**

This project will seek to understand how implements of husbandry impact the nation’s bridges. Further, tools for completing bridge rating with these vehicles in mind will be developed. Additionally, a generic posting vehicle will attempt to be developed. This generic posting vehicle will allow rating engineers to post bridges in such a way that the various types of vehicles will be covered.

**Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**

We have finalized the DF and DAF portions of the project and are currently in the process of drafting these portions of the final report. Additionally, we have spent notable effort investigating/developing generic agricultural vehicles. These vehicles were presented to the TAC on June 4. Several questions were raised at that time and we will work towards developing responses/answers in the following quarter.

**Anticipated work next quarter:**

In the next quarter, we plan to continue the creation of an HS-20 like vehicle to be used in Rating as directed by the TAC and mentioned above.

**Significant Results:**

No significant results to report at this point in time.

**Circumstance affecting project or budget (Describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope, and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).**

Nothing to report.