**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Wisconsin Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)*MAFC II TPF-5 (293) | **Transportation Pooled Fund Program - Report Period:**□ Quarter 1 (January 1 – March 31)□ Quarter 2 (April 1 – June 30)□Quarter 3 (July 1 – September 30)X Quarter 4 (October 1 – December 31) |
| **Project Title:****Mid-America Freight Coalition Pooled Fund II – Member Services 2017-2018** |
| **Name of Project Manager(s):****Ernie Perry** | **Phone Number:** **608 890 2310** | **E-Mail****ebperry@wisc.edu** |
| **Lead Agency Project ID:** **TPF-5(293)** | **Other Project ID (i.e., contract #):****TRA 3475291** | **Project Start Date:****7/1/2017** |
| **Original Project End Date:** **12/31/2018** | **Current Project End Date:** **12/31/2018** | **Number of Extensions:****0** |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $125,000 as of July 1, 2017 | $81,021 | 60% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| $3,763/3% | $3,763 | 33% |

|  |
| --- |
| **Project Description**:History: The Mississippi Valley Freight Coalition was renamed the Mid-America Freight Coalition in 2010. The goal of this pooled fund is to improve the efficiency of freight movements in the region through inter-jurisdictional cooperation. Through the Mid-America Freight Coalition, the states will work cooperatively in the planning, operation, preservation, and improvement of the freight transportation system infrastructure and engage the public and private sectors in the processes for improving the efficiency of these freight transportation systems. This Member Service contract entails the services provided to Members of the Coalition which includes coordinating and funding an annual meeting; communication efforts: Web site and newsletter production; and teleconferences/webinars. This contract also provides the administrative support for all MAFC projects.All MAFC projects currently under contract through 12/31/2017 for this pooled fund include: Modal Investment Comparison report (completed October 2017; all invoices paid)TPF#5(293) Member Services 2017-2018Identification and Characterization of the MAASTO Region’s Multimodal Freight Network (in process)MAFC Development of Midwest Platooning Regulatory Model (in process)The MAASTO Executive Board Unanimously approved an additional three year extension for MAFC at the August 2015 MAASTO meeting in Kansas City Missouri to Dec 31, 2018. |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**An overall project summary table is provided below.

|  |  |  |  |
| --- | --- | --- | --- |
| **Project** | **Start Date** | **End Date**  | **Comments** |
| MAFC/MAASTO Research Plan | 1/2017 | 7/27/2017 | Plan approved; some studies underway, others remain to be contracted |
| Modal Investment Comparison | 8/1/2015 | 10/30/2017 | Complete, see: <http://midamericafreight.org/wp-content/uploads/MAFC16_ModalInvestmentComparison_FinalReport.pdf>100% of the contract amount has been paid for this study. |
| Identification and Characterization of the MAASTO Region’s Multimodal Freight Network.  | 7/1/2017 | 5/31/2018 | 25% complete with collection of USDOT corridors and corridors identified in states’ freight plans as potential corridors to be examined in the study effort. $6,557 paid to date for this study. Second invoice, dated 1/3/2018, for $63,442.87 sent to WisDOT. This represents 79% of the contract amount and is in the process of being paid. After payment, approximately 87% of this contract’s total amount will have been paid. |
| MAFC Development of Midwest Platooning Regulatory Model. | 9/1/2017 | 2/28/2018 | In coordination with the STIC, the MAASTO truck platooning working groups and Planning committees we have begun collecting data and have already presented the materials to MAASTO groups twice. Final information brochure 95% complete. Full literature review 75% complete. No invoices have been submitted for this study as of 2/15/2018. |

Additional activities in support of the coalition by Dr. Perry include the following: 11/30-12/1 – Attended MnDOT Freight summit then spoke at MnDOT FAC meeting with Bill Gardner. 11/28 – Held MAFC teleconference to discuss annual meeting. Began organizing sessions and making travel arrangements, meeting registration and lodging.  Besides the Identification and Characterization of the MAASTO Region’s Multimodal Freight Network study, additional research projects were approved at the May BOD in Portland Maine and the July MAASTO. Perry is working with WisDOT to get these projects under contract. At the July MAASTO meeting additional projects (besides the MAFC Development of Midwest Platooning Regulatory Model project) were approved and will be contracted sequentially over the next two months. See Table below. \*Projects with asterisks are in process of approval of scope of work.

|  |
| --- |
| **Table 1. Additional Projects for MAFC Research agenda 2017-2018** |
| Project Title | Duration | Cost |
| TPIMS data warehouse and TIGER performance metrics\* | 36 months | $95,000/year |
| MAASTO Region Bottleneck Study\* | 9 months | $95,000 |
| Freight Data Training\* | 8 months | $80,000 |
| Quantifying the Value of Multimodal Freight Investments\* | 12 months | $100,000 |
| Identification of Urban Truck Parking Locations in the MAASTO Region\* | 14 months | $100,000 |
| OSOW support for MC committee and SCOHT \* | 3 months | $30,000 |
|  |

 |
| **Anticipated work next quarter**: We will continue work on the prioritized research agenda for the coalition and we will develop state-approved scopes of work, contract projects and begin work. Data identification and collection will continue for the TPIMS performance evaluation. Will continue to update web with relevant materials and plan for the 2018 Annual Meeting. We will also create project oversight teams for each project. |

|  |
| --- |
| **Significant Results:**Continued to work with TPIMS group to prepare for implementation of the TPIMS. Participate in monthly MAASTO Planning committee meetings to keep committee informed of work. Participate in monthly MAASTO Motor Carrier committee calls to support upcoming OSOW project. Also attending SCOHT teleconference calls as part of OSOW support project in the research agenda.  |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**N/A |

|  |
| --- |
| **Potential Implementation** Work with TPIMS continues and as states go on line with the parking information systems, the performance measures and data warehouse will be prepared. Work with Platooning working group has resulted in a “leave behind” fact brochure on truck platooning that will be shared with stakeholders and decision makers.States continue to innovate in freight. MAFC supports the identification, analysis and implementation of these innovations. Three freight planning sessions at MAFC meeting designed for peer-to-peer interaction and learning on FAST compliant plans, future planning issues and perspectives from the federal, state and local level, and what innovative and changing technologies mean to planning in terms of new considerations and data.Importantly, all of the projects will be based on collaboration with the 10 states and for the OSOW and Platooning studies, DOT will be coordinated with the Motor Carriers and SCHOT groups and the MAASTO Platooning working group.Members of the AV Working Group will also participate in industry interviews.  |