**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

<https://www.pooledfund.org/Details/Study/484>

**Quarterly Report**

**January – March 2019**

**Participating Agencies:** CA, CT, ID, IL, KS, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

**Total Funds Committed:** $1,525,000

**Total Funds Transferred to FHWA:** $1,387,093

**Total Funds Obligated:** $ 888,466

**Transferred Unobligated Funds:** $ 498,627

**Activities Accomplished During Reporting Period (January 1 – March 31, 2019):**

* During this reporting period, there were no meetings with the TPF-5(255) State Representatives
* Completed projects:
	+ Peer Exchange Summary
		- Peer Exchange summary report completed and posted to the pooled fund website.
* Updates on ongoing projects:
	+ “Safety Analysis Needs Assessment for PBPD and TSMO” project:
		- A revised 3nd draft is being disseminated chapter-by-chapter to one representative each from the Pooled Fund, FHWA’s Office of Operations, and the Office of Safety. As of March 39, three chapters had been disseminated. Chapters 4-8 will be disseminated the following quarter. Once revisions are made, the full document will be disseminated for review and input from all pooled fund representatives.

**Activities Planned for Next Quarter (April 1 – June 30, 2019)**:

* Hold virtual quarterly business meeting of State representatives (tentative: May 22)
* “Safety Analysis Needs Assessment for PBPD and TSMO” project
	+ Revised 3rd draft of document will be disseminated my mid-May
* Solicitation of ideas for future projects