**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Colorado Department of Transportation (CDOT)

**INSTRUCTIONS:**

*Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #**TPF-5(380) | **Transportation Pooled Fund Program - Report Period:**□Quarter 1 (January 1 – March 31)□Quarter 2 (April 1 – June 30)🗹 Quarter 3 (July 1 – September 30)□Quarter 4 (October 1 – December 31) |
| **TPF Study Number and Title:****TPF 5(380) – Autonomous Maintenance Technology** |
| **Lead Agency Contact:****David Reeves** | **Lead Agency Phone Number:****303-757-9518** | **Lead Agency E-Mail:**David.reeves@state.co.us |
| **Lead Agency Project ID:****5(380)** | **Other Project ID (i.e., contract #):** | **Project Start Date:**3/20/2018 |
| **Original Project Start Date:****3/20/2018** | **Original Project End Date:****3/20/2023** | **If Extension has been requested, updated project End Date:** 3/20/2025 |

Project schedule status:

□ On schedule 🗹On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Funds Expended****This Quarter** |  **Percentage of Work**  **Completed to Date** |
| $452,937 | n/a | 60% |

### Current Projects:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **PROJECT NAME** | **PI/VENDOR** | **Champion** | **Status** |
| 5380-18-01 | Autonomous Maintenance Technology Pool Fund Management add on | Erika Miller - CSU | n/a | ACTIVE |
| 5380-19-03 | Development of ATMA/AIPV Deployment Guidelines Considering Traffic and Safety Impacts | Xianbiao (XB) Hu - PennState | Ashley Nylen | ACTIVE |
| 5380-20-06 | ATMA Documentation | Xianbiao (XB) Hu - PennState | Ashley Nylen | CONTRACTS |
| 5380-21-07 | ATMA Incident Form Workshop | All Clear | Tyler Weldon | Complete |
| 5380-21-08 | ATMA Cost-Benefits - Planning and Investing with informed Cost Benefit under Various Environments | Husain Aziz (PI)Kansas State | Sally Mayer (KDOT) | CONTRACTS |
| 5380-22-09 | Literature Review Synthesizing the current and Potential ATMA Applications | Erika Miller - CSU | Jim Fox | COMPLETE |
| 5380-22-10 | Impact Performance of AIPV with TMA | Roger Bligh - Texas A&M | Larry Schwartz (CalTrans)Jim Fox (CDOT) | CONTRACTS |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**Amended TPF 5(380) Pooled Fund Mission Statement to form a Pooled Fund Steering Committee Finalized Tool Kit2023 Annual Peer ReviewBegin transfer to Indiana DOT as lead state |
| **Anticipated work next quarter**:In the 1st quarter of 2024, the team plans to accomplish the following:Continued monthly meetingsQuarterly report and project statusMaintaining and updating outwardly facing websiteContinued work on all projects and contract projects Organizing Annual Autonomous Maintenance Technology (AMT) Peer Exchange |

|  |
| --- |
| **Significant Results:** |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).** |

|  |
| --- |
| **Potential Implementation:**  |