HSM Implementation Pooled Fund Study

TPF-5(255)

**Quarterly Report**

Jan-Mar 2012

**Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, LA, WV, WI, WA, OR, and OH.**

**Total Funding Committed: 915K**

**Activities accomplished during Reporting Period:**

* Committed funds were finally transferred for all partners for FY 10 and FY 11.
* The SOW was approved by public affairs for solicitation through either a Volpe IAA or HSIS Contracting mechanisms.
* Updated Highway Safety Performance Committee and AASHTO HSM Work Group at TRB in January on status of TPF-5(255)
* FHWA has assigned the SPF Guides to a contract with HSIS
* FHWA is negotiating an interagency agreement (IAA) with Volpe to perform an SPF needs assessment with the stakeholders and designated staff.

**Activities planned for next quarter**:

* Hold a kick off meeting with the participants in May to initiate work with Contractor after they get notice to proceed
* Continue monthly calls with participating states