**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_\_\_\_\_June 30, 2012\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_Washington State DOT\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***SPR-3(098)* | **Transportation Pooled Fund Program - Report Period:**Quarter 1 (January 1 – March 31)* Quarter 2 (April 1 – June 30)

Quarter 3 (July 1 – September 30)Quarter 4 (October 1 – December 31) |
| **Project Title:****Pavement Reconstruction Scheduling Software** |
| **Name of Project Manager(s):****Kim Willoughby** | **Phone Number:****360.705.7978** | **E-Mail**willouk@wsdot.wa.gov |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):****GCA2103-03****DP01232** | **Project Start Date:**2000 |
| **Original Project End Date:** | **Current Project End Date:****12/31/2012** | **Number of Extensions:** |

Project schedule status:

 □On schedule X On revised schedule □ Ahead of schedule Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $1,576,394 | $1,077,121 | 70% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| $11000 |  |  |

|  |
| --- |
| **Project Description**:To develop a software simulation tool which can be used to consider pavement design options along with construction scheduling, resource constraints, traffic management, and user-delays.  |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**CA4PRS version 3.0 is near completion, which is the roadway widening module. The PI and the programmer are putting the finishing touches on the software. Additional hands-on training has been conducted in CA. A few advanced traffic enhancement features were added. Continued national outreach continues.  |
| **Anticipated work next quarter**:Continue work on version 3.0.Continue hands-on training when requested.Continue outreach activities.Prepare work-plan (task order) for the upcoming versions (v3.5 and 4.0). This has been complicated by the PI moving to South Korea and we are attempting to find a way to continue this work. |

|  |
| --- |
| **Significant Results:**CA4PRS version 2.5 is available as well as online training through version 2.0. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).** |

|  |
| --- |
| **Potential Implementation:** The CA4PRS software is being used in multiple states. |