**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

**Quarterly Report**

Jul-Sept 2012

**Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, LA, WV, WI, WA, OR, and OH.**

**Total Funding Committed: 1.085M**

**Total Funding spent as of 9/30/2012: 250K**

**Activities accomplished during Reporting Period:**

* Held a kick off calls with the consultants and the Pooled Fund states to initiate work with Contractor on 3 projects focusing on SPF calibration, development and resource development
* Held call with participating states
* Approved work plan for SPF Guides and Assessment projects
* Reviewed outline for SPF guides
* Held initial calls with TAG states for SPF Assessment
* Solicited interest in SPF workshop in January during TRB week
* Initiated plans for TPF Annual meeting in January 2013

**Activities planned for next quarter**:

* Issue memo of results for SPF Assessment.
* Submit executive summary of the SPF Guides
* Hold call with participating states
* Finalize plans for SPF Workshop for 25 participants mainly from pooled fund states at the Marriott
* Develop agenda for TPF Annual Meeting on January 14, 2013 at Keck Center in DC